OmniCursor

Architecture, Build Plan & Hooks Integration

Status as of April 1, 2026  |  Deadline: May 15, 2026  |  6.3 weeks remaining

Team: Julian Irusta, Samuel Simmons, Kailash Turimella, Andy Wu

Sponsor: Jonah Gray — OmniNode.ai

Repo: github.com/Julian0444/OmniCursor

Course: CS 490 — Senior Team Project, University of San Francisco

Current Status Snapshot

| Metric | Current | Target (May 15) |
| --- | --- | --- |
| MCP tools implemented | 3 / 6 | 6 tools (pattern lifecycle + telemetry utilities) |
| Skills implemented | 13 | 15 (2 advanced ports remaining) |
| Routing coverage | 16 agent configs + fallback | 16 configs + measured routing accuracy in Cursor |
| Cursor hooks | 4 / 4 | 4 hooks validated in live Cursor demo |
| Tests passing | 122 | 130+ plus demo/eval scenarios |
| Persistence layer | JSON pattern cache + learned_patterns.json | Pattern lifecycle complete (`store_pattern`) + optional PostgreSQL upgrade path |

1. Executive Summary

OmniCursor is the Cursor-facing integration layer for OmniNode. It is not the whole OmniNode platform — it is the Cursor equivalent of omniclaude.

CRITICAL DISCOVERY: Cursor now has a hooks system (v1.7 beta) with 6 lifecycle events. This changes the entire architecture. OmniCursor can now implement automatic agent routing, compliance checking, and context injection — without the LLM needing to call MCP tools explicitly.

Before hooks (old approach): Rules + MCP tools only. The LLM had to “remember” to call get_agent_context and check_compliance. Routing was passive.

After hooks (new approach): Hooks fire automatically on every prompt, edit, and session end. Agent routing happens before the prompt reaches the model. Compliance checking runs after every file edit. The LLM gets enriched context without doing anything — this is the same architecture that makes omniclaude powerful.

2. Architecture

2.1 Three-Layer System

OmniCursor now operates on three layers, not two:

- Layer 1 — Cursor Rules (.cursor/rules/*.mdc) — Always-on knowledge base injected into every prompt. 7 rules covering OmniNode concepts, debugging, brainstorming, planning, tickets, and adapter stubs.

- Layer 2 — Cursor Hooks (.cursor/hooks.json) — Automatic scripts that fire at lifecycle events. Handle agent routing, compliance, shell safety, and session telemetry without LLM involvement.

- Layer 3 — MCP Server (src/omnicursor/) — Explicit tools the LLM can call on demand. Handle skill invocation, pattern queries, and manual overrides.

Key rule: Rules shape knowledge. Hooks shape behavior. MCP provides tools. All three layers complement each other.

2.2 High-Level System Flow

Developer types prompt in Cursor

│

├─ Layer 1: .cursor/rules/*.mdc inject background knowledge

│

├─ Layer 2: beforeSubmitPrompt hook fires automatically

│   ├─ Classifies prompt intent (debug/plan/ticket/etc.)

│   ├─ Selects best agent from 15 YAML configs

│   ├─ Loads learned patterns from PostgreSQL

│   └─ Injects agent context + patterns into prompt

│

▼  Model receives enriched prompt

│

├─ Layer 2: afterFileEdit hook fires on every edit

│   ├─ Runs ruff on .py files

│   └─ Runs tsc on .ts/.tsx files

│

├─ Layer 3: Model calls MCP tools as needed

│   ├─ invoke_skill(‘systematic-debugging’)

│   ├─ get_agent_context(‘debug’)  [manual override]

│   └─ emit_event(...)

│

├─ Layer 2: stop hook fires when session ends

│   ├─ Aggregates session metrics

│   └─ Logs session summary

│

▼  PostgreSQL (patterns + events + metrics)

2.3 Hook Mapping: Claude Code ↔ Cursor ↔ OmniCursor

| Cursor Hook | Claude Code | Omniclaude Code | OmniCursor Implementation | Priority |
| --- | --- | --- | --- | --- |
| beforeSubmit Prompt | UserPrompt Submit | agent_router.py (48KB), context_injection_wrapper.py | Classify prompt, select agent from 15 YAML configs, inject learned patterns | MUST HAVE |
| beforeShell Execution | PreToolUse (Bash) | bash_guard.py (24KB) | Validate shell commands against security policy (block rm -rf, DROP TABLE, force push) | SHOULD HAVE |
| beforeMCP Execution | PreToolUse (MCP) | workflow_guard.sh | Scope validation for MCP calls (light implementation) | NICE TO HAVE |
| beforeRead File | No equivalent | (none) | Context budget tracking, file-specific pattern injection | NICE TO HAVE |
| afterFile Edit | PostToolUse (Edit/Write) | post-tool-use-ruff.sh, post_tool_use_tsc_check.sh, pattern_enforcement.py | Auto-lint .py files with ruff, type-check .ts files with tsc, log edit events | MUST HAVE |
| stop | SessionEnd + Stop | session_outcome.py, metrics_aggregator.py | Aggregate session metrics, compute compliance score, log session summary | SHOULD HAVE |

3. Hooks Configuration

The exact .cursor/hooks.json for OmniCursor:

{

"version": 1,

"hooks": {

"beforeSubmitPrompt": [

{ "command": "python .cursor/hooks/on_prompt.py" }

],

"beforeShellExecution": [

{ "command": "python .cursor/hooks/on_shell.py" }

],

"afterFileEdit": [

{ "command": "python .cursor/hooks/on_edit.py" }

],

"stop": [

{ "command": "python .cursor/hooks/on_stop.py" }

]

}

}

Hook Handlers to Build

| Handler | What It Does | Reuses from Omniclaude | Budget |
| --- | --- | --- | --- |
| on_prompt.py | Classifies prompt, selects agent from YAML configs, loads patterns from DB, injects context before prompt reaches model | agent_router.py (TriggerMatcher, ConfidenceScorer), context_injection_wrapper.py, 15 agent YAML configs | <500ms (matches omniclaude) |
| on_shell.py | Validates shell commands against security policy. Blocks dangerous ops (rm -rf, force push, DROP TABLE) | bash_guard.py (24KB) — nearly verbatim | <100ms |
| on_edit.py | Runs ruff on modified .py files. Runs tsc on modified .ts/.tsx files. Logs edit event. | post-tool-use-ruff.sh, post_tool_use_tsc_check.sh — nearly verbatim | <2s (linter time) |
| on_stop.py | Aggregates session metrics (files modified, tools used, duration). Computes compliance score. Logs session summary. | session_outcome.py, metrics_aggregator.py — simplified | <1s |

4. MCP Tools (Updated)

With hooks handling automatic behavior, MCP tools focus on explicitly invoked capabilities:

| Tool | Purpose | Phase | Status | Note |
| --- | --- | --- | --- | --- |
| get_agent_context | Manual agent selection override | 1 | ✓ Done | Hooks handle auto-routing; MCP is manual override |
| invoke_skill | Loads skill markdown by name | 1 | ✓ Done | Core skill access — no change |
| check_compliance | Manual compliance check | 2 | ✓ Done | Hooks handle auto-checks; MCP is manual override |
| store_pattern | Save learned pattern to DB | 3 | Next | Called by hooks or explicitly by model |
| get_patterns | Query pattern store | 3 | Next | Hooks inject patterns auto; MCP for debugging |
| emit_event | Log structured telemetry | 3 | Planned | Explicit event emission from skills |

5. Skills Roadmap

22 of omniclaude’s 70+ skills are fully portable (methodology-based, no infrastructure dependencies). Current OmniCursor has 13. Target: 15 by demo.

Current (13 skills — 5 original + 8 ported)

- systematic-debugging, brainstorming, writing-plans, plan-ticket, adapter-stub, pr-review, pr-polish, hostile-reviewer, defense-in-depth, merge-planner, insights-to-plan, handoff, using-git-worktrees

Remaining 2 epic-level additions (ordered by complexity/risk)

| # | Skill | What It Does | Effort | Source File |
| --- | --- | --- | --- | --- |
| 6 | pr-review | PR assessment and merge readiness evaluation — ✓ Complete in current codebase | Done | pr_review/SKILL.md |
| 7 | pr-polish | PR description refinement and quality improvement — ✓ Complete in current codebase | Done | pr_polish/SKILL.md |
| 8 | hostile-reviewer | Adversarial code review for quality assurance — ✓ Complete in current codebase | Done | hostile_reviewer/SKILL.md |
| 9 | defense-in-depth | Multi-layer validation and quality gates — ✓ Complete in current codebase | Done | defense_in_depth/SKILL.md |
| 10 | merge-planner | Merge strategy planning and conflict resolution — ✓ Complete in current codebase | Done | merge_planner/SKILL.md |
| 11 | insights-to-plan | Convert insights into actionable implementation plans — ✓ Complete in current codebase | Done | insights_to_plan/SKILL.md |
| 12 | executing-plans | Plan execution orchestration — Remaining epic feature | High | executing_plans/SKILL.md |
| 13 | multi-agent | Parallel work orchestration (3 modes) — Remaining epic feature | High | multi_agent/SKILL.md |
| 14 | handoff | Work handoff protocol between agents — ✓ Complete in current codebase | Done | handoff/SKILL.md |
| 15 | using-git-worktrees | Git worktree methodology for isolated development — ✓ Complete in current codebase | Done | using_git_worktrees/SKILL.md |

6. Scope Lock

| Category | Items |
| --- | --- |
| IN SCOPE | 4 Cursor hooks (beforeSubmitPrompt, beforeShellExecution, afterFileEdit, stop). 3 MCP tools working today, with pattern lifecycle tooling next. 13 skills implemented. JSON pattern cache. 16 agent JSON configs. Ruff auto-linting. Session telemetry. Recorded demo. |
| REDUCED | Full ONEX runtime parity. Kafka event pipeline. PostgreSQL / Valkey production persistence. 53 agents. 70+ skills. Full omnidash integration. |
| OUT | beforeMCPExecution hook. beforeReadFile hook. Full telemetry dashboard. Modifying OmniNode core repos. Claude Code-specific skills (deploy-local-plugin, etc.). |

7. Team Ownership

| Person | Primary Ownership | Current Focus | Next Deliverable |
| --- | --- | --- | --- |
| Julian | MCP server + hooks + architecture | Prompt enrichment validation + phase closure | Runtime evidence for beforeSubmitPrompt + final architecture walkthrough |
| Samuel | Runtime integration + agents | Routing accuracy + matcher maintenance | Live Cursor routing validation + matcher consolidation plan |
| Kailash | Skills + persistence | Pattern lifecycle + remaining advanced skills | store_pattern tool + final skill-scope decision |
| Andy | Testing + compliance + demo | Eval matrix + demo script + verification | Recorded demo package + final submission checklist |

8. Execution Phases

Phases 1, 2, and 3A are complete. Phase 3B is partially complete. The remaining work is now concentrated into two epic-level features plus the final demo/evaluation pass.

Phase 1 — Foundation (Mar 28 – Apr 3) ✓ COMPLETE

Repo restructured. MCP server foundation established. Initial skill loading and routing scaffolding landed, creating the baseline that later phases extended into the full Rules + Hooks + MCP architecture.

Phase 2 — Skills & Compliance (Apr 4 – Apr 10) ✓ COMPLETE

Core methodology layer established: initial skills, compliance checks, routing categories, and MCP-guided rule integration. This phase created the behavior layer that the hooks infrastructure now automates.

Phase 3A — Hook Infrastructure (Apr 11 – Apr 20) ✓ COMPLETE

Goal

Get Cursor hooks working with real handlers. This was the biggest architectural upgrade and is now complete in the current codebase.

Deliverables

- Create .cursor/hooks.json with 4 hooks (beforeSubmitPrompt, beforeShellExecution, afterFileEdit, stop) — complete

- on_prompt.py — multi-strategy agent routing adapted from omniclaude’s routing patterns. Scores exact, fuzzy, and keyword matches against 16 agent JSON configs. Emits systemMessage payloads and loads learned patterns from the JSON cache.

- on_edit.py — diagnostic auto-linting for Python edits via ruff. Logs edit events and preserves the no-autofix safety boundary for the MVP.

- on_stop.py — session summary logging and 4-gate outcome classification adapted from session_outcome.py concepts.

- Port 16 agent JSON configs from omniclaude references (simplified from richer YAML manifests) and align them with shared routing logic.

- Integration testing completed: hooks are registered, exercised by smoke tests, and covered by the current automated suite.

Done when

Done: prompt classification, shell safety, edit-time linting, and session summaries all work in the current codebase. Remaining uncertainty is platform-level: whether Cursor consumes beforeSubmitPrompt systemMessage output at runtime.

Risk

Primary remaining risk is runtime behavior of beforeSubmitPrompt in Cursor itself. Mitigation: keep the handler output simple, document the uncertainty, and preserve MCP-only fallback mode (already working).

Phase 3B — Skills Expansion + Persistence (Apr 21 – May 1) ← REMAINING EPIC

Goal

Close the remaining product gap between today’s read-only pattern cache and a full session-to-session pattern lifecycle, while deciding the final scope of the last advanced skill ports.

Deliverables

- Complete the last 2 advanced skill decisions from omniclaude: either port executing-plans and multi-agent, or explicitly de-scope them with rationale tied to MVP/demo value.

- on_shell.py is already implemented. The remaining persistence work is now centered on pattern lifecycle rather than additional shell-safety coverage.

- Persistence epic: keep JSON as the working MVP path, then decide whether PostgreSQL should remain a post-demo upgrade instead of a blocking dependency.

- Implement store_pattern (high priority) and decide whether get_patterns is needed as a separate MCP debugging utility for the demo.

- Pattern lifecycle feature: prove that a pattern created from one session can be surfaced in a later session with clear evidence in the demo.

- Telemetry path remains optional. emit_event can stay deferred unless the demo explicitly benefits from structured manual event emission.

Done when

Done when the remaining persistence epic is complete, the final advanced skill scope is resolved, and the project can demonstrate session-to-session pattern retrieval with evidence.

Phase 4 — Eval, Demo & Submission (May 2 – May 15)

Goal

Prove the system works end-to-end, package the demo, and submit a stable v1 narrative rather than adding major new architecture.

Deliverables

- Automated evaluation suite: scripted prompts across rules, hooks, and MCP-assisted flows.

- Routing accuracy measurement and failure analysis (target: 80%+ with documented examples).

- Written demo script showing the full loop: prompt → routing → skill → compliance → pattern persistence / retrieval.

- Recorded demo video.

- QUICKSTART.md validated from a clean clone in <15 minutes.

- Feature freeze and bug-fix-only stabilization window.

- Final presentation assets and submission package.

Done when

Repository ready for final presentation, demo recording finalized, and remaining epic work either completed or explicitly de-scoped with justification.

Phase Summary

| Phase | Window | Key Deliverable | Status | Architecture After |
| --- | --- | --- | --- | --- |
| 1. Foundation | Mar 28–Apr 3 | MCP skeleton + first routing / skill foundation | ✓ COMPLETED | Rules + MCP baseline |
| 2. Skills & Compliance | Apr 4–Apr 10 | Core skills + compliance layer + methodology workflow | ✓ COMPLETED | Rules + MCP (3 tools) |
| 3A. Hook Infra | Apr 11–Apr 20 | 4 hooks + 16 agent configs + auto-linting + session summaries | ✓ COMPLETED | Rules + Hooks + MCP |
| 3B. Skills + Persistence | Apr 21–May 1 | Pattern lifecycle epic + final advanced skill scope | IN PROGRESS | Rules + Hooks + MCP + JSON persistence |
| 4. Eval + Demo + Submit | May 2–May 15 | Evidence, demo, freeze, and final package | NEXT | Final: demo-ready v1 |

9. Definition of Done (May 15)

MVP Done (current)

- ✓ 4 Cursor hooks implemented and registered, plus 3 MCP tools working (get_agent_context, invoke_skill, check_compliance)

- ✓ 13 skills available (5 original + 8 ported from OmniClaude) and 16 agent configs with automatic routing + fallback behavior

- ✓ JSON-backed pattern cache and session summaries working locally

- ✓ 122 tests passing

Final Project Done (May 15)

- ◻ 4 Cursor hooks validated in live Cursor runtime

- ◻ store_pattern implemented and demonstrated across sessions

- ◻ final advanced skill scope resolved (complete ports or explicit de-scope)

- ◻ routing evaluation and accuracy evidence completed

- ◻ demo script and recorded walkthrough finalized

- ◻ repo cloneable and runnable in <15 minutes

- ◻ presentation assets finalized

- ◻ final submission package delivered

10. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Cursor hooks are beta — API may change | High | Keep handlers simple. If hooks break, MCP-only mode still works (Phases 1-2 are complete). |
| Hook performance adds latency | Medium | Budget: <500ms per hook. Test early. omniclaude uses same budget successfully. |
| PostgreSQL integration complexity | Medium | Start with file-based JSON stub, upgrade to PostgreSQL once flow works. |
| Routing accuracy below 80% | Medium | Iterate on agent YAML trigger patterns. Add more context_triggers. |
| Scope creep with 70+ available skills | Medium | Hard cap at 15 skills. Quality over quantity. Each must pass rubric. |

11. Final Recommendation

The hooks discovery is the single biggest architectural upgrade since the project started. It moves OmniCursor from ‘MCP wrapper with rules’ to ‘true Cursor-native equivalent of omniclaude.’ The #1 priority is getting beforeSubmitPrompt working with real agent routing — that alone makes the demo 10x stronger. Everything else builds on top of that.